**邱俊文**

1) JAVA: https://github.com/qweOkk/CSC1004-Java-Java-Movie-Management-System.git

2) Python: https://github.com/qweOkk/CSC1004-Python-Image-Classification.git

1. Schedule

The title of Java project is "Java Movie Management System". I am going to implement the features including:

1) User and Manager Systems

1. Login System
2. Java GUI

To reach this goal, I make the following schedule (which can be consistently update in each report).

·**Week 1 and week 2**:Learning something important about Java FX.

·**Week 3 and week 4**:Using what I have learned to finish the framework of Login System.

·**Week 5 and week 6**:Learning more about Java FX and make Login System more complete.

......

·**Week 11 and week** 12:Submit the python and java projects.

1. Progress Report

**Java Project(10% finished):**

Completed features:

1. framework of Login System.

Features to be added:

1)User and Manager Systems

2) Java GUI

......

**Python Project(5% finished):**

Completed features:

Nothing but Having read the project.

Features to be added:

Everything.

1. Works finished in the past two weeks

Java: I learned much about java FX through watching videos on bilibili and read some articles. Moreover, I read some example projects of Java FX.

Then, I finished the framework of the Login System and have the main idea of how to write the user and manager systems.

Python: I read the codes and have the simple idea of how to complete it. Moreover, I learned something about Pytorch.

1. Works to be done in the following two weeks

I will complete the Login System and learn more about Java FX.I will begin to learn MySQL and begin the User and Manager System.