**邱俊文**

1) JAVA: https://github.com/qweOkk/CSC1004-Java-Java-Movie-Management-System.git

2) Python: https://github.com/qweOkk/CSC1004-Python-Image-Classification.git

1. Schedule

The title of Java project is "Java Movie Management System". I am going to implement the features including:

1) User and Manager Systems

1. Login System
2. Java GUI

To reach this goal, I make the following schedule (which can be consistently update in each report).

·**Week 1 and week 2**:Learning something important about Java FX.

·**Week 3 and week 4**:Using what I have learned to finish the framework of Login System.

·**Week 5 and week 6**:Learning more about Java FX and make Login System more complete.

·**Week 7 and week 8**:Beginning the User and Manager Systems

......

·**Week 11 and week** 12:Submit the python and java projects.

1. Progress Report

**Java Project(40% finished):**

Completed features:

1. framework of Login System.
2. Finish the Login System.
3. Code of connecting MySQL with the program.
4. Frameworks of User and Manager Systems.

Features to be added:

1)More details of User and Manager Systems

2) Java GUI

......

**Python Project(10% finished):**

Completed features:

Nothing but Having read the project.

Features to be added:

Everything.

1. Works finished in the past two weeks

Java:I have bettered the Login System and connect it with MySQL well. I began to code for the User and Manager System. I have finished the framework of it.

Python: Just learn something about Pytorch and Machine Learning.

1. Works to be done in the following two weeks

I will finish the User and Manager Systems and will begin the Python programming.